STRATEGIC PLAN

2024/2025-2028/2029

| MUTHAMBI 4K WATER AND SANITATION PROVIDER ADMINISTRATIVE OFFICE BLOCK P.O. BOX 343-60401 CHOGORIA MUTHAMBI SUB- COUNTY THARAKA NITHI COUNTY REPUBLIC OF KENYA Mobile Number: 0718547721, 0728281190 E-mail: muthambiwater@gmail.com |  |
| --- | --- |

MUTHAMBI 4K WATER AND SANITATION PROVIDER

ADMINISTRATIVE OFFICE BLOCK

P.O. BOX 343-60401

CHOGORIA

MUTHAMBI SUB- COUNTY

THARAKA NITHI COUNTY

REPUBLIC OF KENYA

Mobile Number:  0718547721,   0728281190

E-mail:   muthambiwater@gmail.com

## BOARD OF DIRECTORS – MUWASSEP

From Left

- MR. GERMANO MUNDI		- CHAIRMAN

- MR. PHIMINOUS KABURU		- DEPUTY CHAIRMAN

- MRS. EVELYN K. NJERU 		-  FINANCE COMMITTEE CHAIR

- MRS. SANTINA I. MARANGU 	- BOARD MEMBER

- MRS. MARY M. GITONGA		- BOARD MEMBER

## COMMUNITY ZONAL REPRESENTATIVES OF THE BOARD

WSP Governance structure

The policy making of the WSP is entrusted to the Board of Directors which is composed of 5 Directors. During the AGM the members elect 15 representatives of the zones within the service area. The 15 representatives elect the 5 directors based on zonal representation and competence

## STAFF MEMBERS OF MUTHAMBI 4K WSP- 2018

From     Left

- ELIPHELET NJIRU		- GENERAL MANAGER

- PETER GITONGA			- TECHNICAL MANAGER

- CELINA GATUGI			- ACCOUNTANT

- ELIAS MBAE			- SENIOR PLUMBER

- TABITHA MUTHONI		- I.C.T

- DAMARIS GATAKAA		- CASHIER

- NYAGA BENSON			- PLUMBER

- EDRICK MUTWIRI		- PLUMBER

- ERICK MUCERI			- PLUMBER

## TABLE OF CONTENTS

BOARD OF DIRECTORS – MUWASSEP	iv

COMMUNITY ZONAL REPRESENTATIVES OF THE BOARD	v

STAFF MEMBERS OF MUTHAMBI 4K WSP- 2018	vi

TABLE OF CONTENTS	vii

LIST OF TABLES	x

LIST OF FIGURES	xi

LIST OF ABREVIATIONS AND ACRONYMS	xii

FOREWORD	xiv

LICENCE AREA OF THE WSP AS PER WASREB GUIDELINE	xvii

ACTUAL SERVED AND UNSERVED AREAS AS AT 2018	xviii

CHAPTER ONE	1

INTRODUCTION AND BACKGROUND	1

1.1 Introduction	1

1.2 Fundamental statements of Muthambi 4k water and sanitation service provider (MUWASSEP)	1

1.2.1 Vision statement	1

1.2.2 Mission statement	2

1.2.3 Mandate statement	2

1.2.4 Core functions	2

1.2.5 Core values	2

1.2.6 Philosophy	3

1.3.1     Graphical representation of resource mobilization	4

1.4 WSP GOVERNANCE STRUCTURE	4

1.4.0 GOVERNANCE	4

1.4.1   BOARD OF DIRECTORS	4

1.4.2 Management team	5

1.5 Achievements, gains and lessons learnt while operating without a formal strategic plan.	5

1.5.1 Achievements and Gains	5

1.5.2   Lessons Learnt While Operating Without a Strategic Plan	6

1.5.3     Challenges while operating without a strategic plan.	6

1.6 Human resources in terms of skills, competences and numbers	8

1.6.1 Organization Structure	8

CHAPTER TWO	11

FORMATIVE ANALYSIS	11

2.1   Political, Economic, Social, Technological, Environmental and Legal analysis	11

2.1.1 The Political	11

2.1.2 Economic	11

2.1.3 Social- Cultural Environment	12

2.1.4   Technological Environment	12

2.1.5 Environmental	13

2.1.6 Legal	14

2.2 Situation analysis	14

2.2.1 Infrastructure, their physical status and distribution network	14

2.2.2 Water demand as at 2023	17

2.2.3 Status of the current operations	17

2.2.3.1 Water service levels	17

2.2.4 Financial performance of WSP	18

2.2.5 Operation costs	18

2.2.6 WSP Stakeholder’s analysis	20

2.2.7  S.W.O.T Analysis	27

CHAPTER THREE	28

STRATEGIC OBJECTIVES AND DIRECTION	28

3.0 Introduction	28

3.1 Strategic issues	28

3.2 Strategic Goals	28

3.3 Strategic Objectives	29

3.4 Strategic plan output, outcome and impact	33

CHAPTER FOUR	35

IMPLEMENTATION OF THE STRATEGIC PLAN	35

4.0. Introduction	35

4.1. Implementation	35

4.1.1 Approach	35

4.1.2 Process	36

4.1.3 Capacity building /development of skills to implement SP	36

4.3 Strategic financial projection plan	61

4.4 Source of funds for the plan period	62

## LIST OF TABLES

Table 1: Funding trend to date	3

Table 2:  Achievements as per the key result areas as published by WASREB	7

Table 3. Distribution network	16

Table 4. Water Demand Analysis	17

Table 5: General Service levels (2021/2022)	17

Table 6: Revenue and revenue collection efficiency	18

Table 7: WSPs operation cost trend versus surplus/deficits	19

Table 8.  WSPs cost coverage if collection efficiency was 100%	19

Table 9. Project financial  statistics for plan period	20

## Table 10: Stakeholder’s analysis………………………………………………...………	……. 21

Table 11. S.W.O.T Analysis	27

## LIST OF FIGURES

Figure 1. Graphical representation of resource mobilization	4

Figure 2: Representations of Achievements as per the Key Result Area	7

Figure 3. Revenue collection trend in millions	8

Figure 4: Current organization structure details	9

Figure 5. Revised organizational structure for strategic plan	10

## LIST OF ABREVIATIONS AND ACRONYMS

BOD : Board of Directors

CBA : Collective Bargaining Agreement

CDF : Constituency Development Fund

CRO : Customer Relations Officer

COK : Constitution of Kenya

HIV/AIDS : Human Immune Virus/Acquired Immune deficiency Syndrome

TM : Technical Manager

CM : Commercial Manager

HRO : Human Resources Officer

ICT : Information Communication Technology

GM : General Manager

IT : Information Technology

KEBS : Kenya Bureau of Standards

MDG : Millennium Development Goals

MIS : Management Information System

MOU : Memorandum of Understanding

NEMA : National Environment Management Authority

NGO : Non Governmental Organization

NRW : Non- Revenue Water

MUWASSEP : Muthambi 4K Water and Sanitation Services Provider

PMS : Performance Management System

PO : Procurement Officer

PPP : Public Private Partnership

SPL : Service Provision License

SWOC : Strengths, Weaknesses, Opportunities and Challenges

WWDA : Water Works Development Agency

TNCIDP : Tharaka Nithi County Integrated Development Plan

WASREB : Water Services Regulatory Board

CGTN : County Government of Tharaka Nithi

WSS : Water Supply and Sanitation

WSPs : Water Services Providers

EMCA : Environmental Management and Co-ordination Act, 1999

PRO/RMO : Public Relations Officer/Resource Mobilization Officer

PA : Personal Assistant to the GM

IAO : Internal Audit Officer

DCO : Debt Control Officer

MRO : Meter Reading Officer

BC : Billing Clerk

MRS : Meter Reading Supervisor

D+R Team : Disconnection and Reconnection Team

PO : Procurement Officer

SC : Stores Clerk

HRA : Human Resource Assistant

TO : Transport Officer

IAA : Internal Audit Assistant

WPS : Water Production Supervisor

ADO : Asset Development Officer

WQO : Water Quality Officer

4K : Kariethera, Kaathi, Kabuuri, Kandungu

NRWO : Non Revenue Water Officer

LT : Lab Technologist

## FOREWORD

Muthambi 4K Water Services Provider is gland to present its first Strategic plan which has been prepared with the aspirations of the Country’s Development Agenda as expounded in Vision 2030, and other policy documents of the National and County Governments, notably the Water Act 2016, in mind.

Since the establishment of Muthambi 4K as a Community Based Water Service Provider, significant achievements have been made in the key areas of water infrastructure, production capacity, and efficiency in service delivery to our customers. This has propelled the WSP to the position of serving the customers optimally in terms of management and effective service delivery while moving towards being a role model in community Water Service provision.

To maintain and exceed Muthambi 4K growth and in particular provision of quality water to the community and the institutions within our supply area, the WSP is faced with many challenges which are anticipated to be addressed by this strategic plan. In order to deal with these challenges, the BOD and the management are also committed to carry out continuous reviews on all areas of operations to ensure that the WSP is well prepared to cope with the challenges of a dynamic business environment as and when such challenges and opportunities arise.

Muthambi 4K 1stStrategic Plan will provide the plan that sets clear goals and objectives that describes a number of strategies and action plans that will further lead us towards the attainment of our vision, mission and mandate of being a vibrant Water and Sanitation Service Provider in Tharaka Nithi County. Our key areas of focus during the next five years have been identified and prioritized through the five strategic objectives and their corresponding strategies and supporting action plans. These will dictate the areas to which the WSPs efforts and resources will be directed.

The Strategic plan was prepared through a policy direction issued by the Board of Directors and a collective process involving the top management and the Section Heads of the various sections /Units of the WSP as well as a valuable input and contribution from the full Board members.

Lastly, I wish to thank all the Board members who provided guidance during the process of developing this strategic plan and the members of staff who actively participated in all the required discussions presented by the facilitator. My appreciation also goes to the WSP Facilitator who assisted greatly to make the document a reality.

Our staff have no doubt benefited from the technical know-how in forward planning and strategic planning and reviews.

Regards to all

Germano Mundi

Chairman

EXECUTIVE SUMMARY

I am delighted to present the first strategic plan of Muthambi 4K water Services Provider. This plan has been synchronized with the Governments’ Financial Year and will consequently run from 2024/2025 to 2028/2029

In our continued pursuit of excellence and vision of becoming the model water services provider, we have formulated strategies that will enable us to respond appropriately to the needs, challenges and opportunities of a rapidly changing operating environment, while still focusing on our primary objective which is provision of clean/safe water and sanitation services to residents of Muthambi ward and  Mbetini village within Igamba Ngombe ward  This document has reviewed and highlighted the strategic objectives that will mainly contribute to the envisioned  measurable results. The primary strategic objectives prioritized in this plan include;

- To increase access and coverage to water services in our area of jurisdiction from 65%   to 75% by the year 2028

- To reduce non-revenue water  from 59% to 49% within the plan period

- To achieve operational financial sustainability from 90%  to 120%.by end of the plan period

- To strengthen the WSPs institutional capacity  by 50%within the plan period

The strategic plan also articulates the vision, mission and the core values of the WSP for purpose of having a focused future plan and way of doing business. Detailed implementation and monitoring framework have been provided in which the objectives, strategies, activities, performance indicators, outputs and outcomes are spread over the five years and clearly stipulated. In order to actualize our vision, our focus during the next five years will entail among others,

- Enhanced  financial sustainability,

- Enhanced efficiency in infrastructure usage and operations,

- Increased automation of our operations and services,

- Maintaining and attracting a competent skilled and adequate human capital,

- Uplifting of the WSP Corporate image and publicity.

We finally acknowledge with thanks the valuable input and comments from the Board of Directors, all staff members  and our stakeholders in the development of this strategic plan.

Eliphelet Njiru

General Manager

## LICENCE AREA OF THE WSP AS PER WASREB GUIDELINE

Wasreb map indicating allocated area of water supply

## ACTUAL SERVED AND UNSERVED AREAS AS AT 2018

## CHAPTER ONE

## INTRODUCTION AND BACKGROUND

FOUNDAMENTAL REVIEW FRAMEWORK

### 1.1 Introduction

Muthambi 4K Water and Sanitation Services Provider (MUWASSEP) was founded in 1982 after the almagation of 4 small water projects whose names started with letter K. The said small water projects were Kariethera, Kaathi, Kabuuri and Kandungu. The four small water projects pooled their resources together and initiated the WSP by registering as Muthambi 4K Water Project with the ministries of Social services and Water development.

The Water project commenced on constructing the first intake works at Mwithanga stream which is a tributary of South Mara River. In the year 1998, the water project opted to register the group under the Societies Act so as to attain a better legal status and thereafter the official name of Muthambi 4K Water Association was attained.  Later in the year 2004, the National Government through the former Tana Water Services Board impressed on the society to follow the Government regulations as per the Water Act 2002.

Muthambi 4K Water Association was recognized and approved to be a WSP by Tana Water Services Board currently TWWDA  and issued with a Water Service Provision Agreement (SPA) in 2004. The Water Association operated under the SPA until the Water Act 2016 was operationalized.

In 2023, WASREB, TWWDA and TNCG sensitized the WSP to obtain the water services license under the Water Act 2016 which is mandatory to all Water and Sanitation Service Providers. Therefore, development of this 1st Strategic Plan for Muthambi 4K Water and Sanitation Services Provider (MUWASSEP) is to meet one of the License application Conditions.

### 1.2 Fundamental statements of Muthambi 4k water and sanitation services provider (MUWASSEP)

### 1.2.1 Vision statement

To be a model community rural water services provider in the country (Kenya)

### 1.2.2 Mission statement

Provision of reliable adequate and sustainable water services

### 1.2.3 Mandate statement

Muthambi 4K Water and Sanitation Services Provider (MUWASSEP) is responsible for the efficient and economical provision of water and sanitation services within its area of jurisdiction.

### 1.2.4 Core functions

- Provide water and sanitation services within Muthambi ward as specified in the license.

- Exercise overall control over the supply of water and sanitation services in the specified area as issued by WASREB

- To abstract water for the purposes of distribution and supply from all our appropriate sources namely Mwithanga, South Maara and Nithi rivers.

- To undertake water quality analysis to ensure that acceptable water quality standards are maintained.

- To levy water consumer charges as approved by the stakeholders/WASREB in respect of the services which the WSP provides.

### 1.2.5 Core values

- Quality service and Customer focus

- Transparency and Accountability

- Good governance

- Innovation

- Teamwork

- Integrity

1.2.6 Philosophy

Reliable water sustainable tomorrow

1.3 Muthambi 4k water and sanitation services provider (MUWASSEP)

### Table 1: Funding trend to date

|  | PROJECT | FINANCIAL YEAR | AMOUNT (KSH) |
| --- | --- | --- | --- |
| 1 | Tana Water Works Development (Pipe & fittings) | 2007 - 2023 | 21,649,145 |
| 2 | (WSTF) Mainline improvement and sanitation project | 2019-2020 | 4,827,330 |
| 3 | CDTF ( Booster line, T/W | 2005-2006 | 11,967,302 |
| 4 | Tharaka Nithi County Government (pipes) | 2013-2014 | 1,581,250 |
| 5 | National Government ( pipes) | 2009-2010 | 9,923,530 |
| 6 | CDM (Consumer Meters) | 1996 | 731,062 |
| 7 | SIDA ( Tank, Pipes Capacity Building) | 1994-1996 | 15,963,784 |
| 8 | MISSERIOR (Office construction and training) Sanitation | 2010-2011 | 4,397,563 |
| 9 | UTaNRMP ( PIPES AND METERS) | 2018-2019 | 6,367,749 |
| 10 | Community Contribution ( material and labour as required) | Since inception | 26,218,299 |
|  | Total |  | 103,627,014 |

The WSP has implemented projects worth KSh 103,627,014 funded through various

Organizations/partners as detailed above to date.

### 1.3.1     Graphical representation of resource mobilization

### Figure 1. Graphical representation of resource mobilization

## 1.4 WSP GOVERNANCE STRUCTURE

### 1.4.0 GOVERNANCE

### 1.4.1   BOARD OF DIRECTORS

The policy maker of the WSP is entrusted to the Board of Directors which is composed of 5 Directors. During the AGM the members erect 15 representatives of the zones within the service area. The 15 representatives elect the 5 directors based on zonal representation and competence.

The 15 representatives of the zones are elected based on the representation of the interest groups as tabulated below-

- Business community

- Women groups

- County government

- Educational institutions

- Coffee Societies

- Professional bodies

- Religious group

The board is headed by a Chairman who is elected by other directors. The board operates through 3 sub committees namely

- Finance and administration committee,

- Technical Committee (Procurement and stores)

- Audit Committee (Training and Educational)

The role of the board is primarily that of providing strategic direction and leadership (policy) to the WSP.

### 1.4.2 Management team

This comprises of the General Manager, Commercial Manager and Technical Manager as the top management team (CMT). CMT is responsible for the day to day running of the WSP. The CMT also play the secretarial duties of the relevant committees of the Board. Internal Auditor is the secretary to the Audit Committee of the board. Human Resources Officer provide backup to the top management for the day to day running of the WSP.

### 1.5 Achievements, gains and lessons learnt while operating without a formal strategic plan.

### 1.5.1 Achievements and Gains

- Completed the Administration  Block

- Partly developed water sources in Mt Kenya Forest which does not meet our water demand

- Currently managing a total of 3200 Registered Connections as at October 2023.

- ICT Technology is at 60% level in various departments within the WSP.

- Staff skills development for better management is on-going

- Registered the WSP under the various Government Ministries and parastatals.

### 1.5.2   Lessons Learnt While Operating Without a Strategic Plan

- Stakeholders’ low confidence on WSPs future Strategic direction since it’s not documented.

- Lack of a documented road map of where we want to be, how we shall get there and when we want to be there.

- Lack of strategic financial projections which would otherwise enhance revenue collections to ensure long term financial sustainability.

- Skilled manpower and professional approach on the management of the WSP is a necessity.

- Development partners’ engagement and confidence is critical for attainment of increased investments.

### 1.5.3     Challenges while operating without a strategic plan.

- Inadequate funding to achieve our mandate

- Inadequate preparedness when disasters happen.

- High Non-Revenue Water levels

- Old and Dilapidated infrastructure which occasions high O+M costs and high NRW levels

- Unregulated Community water projects operating in our area of supply who provide low tariff services which also affects our tariff setting strategy.

- Ever growing high water demand due to rapid peri-urbanization within our service area.

- Inadequate transport facilities to cover the vast service area.

### Table 2:  Achievements as per the key result areas as published by WASREB

| NO | INDICATOR | FY 2017/2018 | FY 2018/2019 | FY 2019/2020 | FY 2020/2021 | FY 2021/2022 |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Water Coverage % | 91 | 54 | 56 | 51 | 58 |
| 2 | Sanitation Coverage % | 78 | 81 | 92 | 94 | 100 |
| 3 | Metering Ratio % | 100 | 100 | 100 | 100 | 100 |
| 4 | NRW % | 36 | 21 | 28 | 25 | 20 |
| 5A | Revenue Collection ( Kshs Million) | 3,967,613 | 6,845,032 | 6,120,286 | 6,621,750 | 7,116,881 |
| 5B | Revenue Billed (million) | audited 4,815,567 | audited 8,052,979 | audited 7,822,625 | audited 8,277,195 | audited 8,275,444 |
| 6 | Collection Efficiency % | 82 | 85 | 78 | 80 | 86 |

Source of data Published WASREB impact report

### Figure 2: Representations of Achievements as per the Key Result Area

### Figure 3. Revenue collection trend in millions

### 1.6 Human resources in terms of skills, competences and numbers

The WSP recognizes the regulator’s guidelines of maintaining an establishment of 9 members of staff per every 1000 connections. The WSP also works towards being a model WSP and a learning organization for the other community Water projects within the county. To facilitate the implementation of the strategic plan, the WSP is equipping and engaging in capacity building of the staff members’ interms of their skills capacities and competences. As need arises, the WSP outsources the necessary expertise.

Staff trainings will be conducted where knowledge and skill gap are identified through training needs assessment process. It is noteworthy  that  as  part  of  staff  development the WSP  is  anticipating  to  take  the  employees through refresher  courses  to  ensure that the  right  attitude in the  workplace  is  upheld at  all  times.

### 1.6.1 Organization Structure

The attached organizational structure below, represents the current situation which is has been reviewed for adoption in the new strategic plan. It is believed that the reviewed structure is capable of delivering the strategic plan/goals without major alterations.

The reviewed organization structure shall be implemented within the five year strategic plan as vacancies arises which are demand driven once such vacancies are approved by the Board of Directors. The organization structure demonstrates maximum establishment within the period of the strategic plan.

### Figure 4: Current organization structure details

CURRENT ORGANIZATION STRUCTURE DETAILS

TECHNICAL MANAGER 1

ACCOUNTANT 1

FIELD SUPERVISOR 1

I.C.T / BILLING CLERK 1

GENARAL MANAGER

AGM

BOARD OF TRUSTEE

BOARD OF DIRECTORS

BOARD OF MANAGEMENT

CASHIER 1

PLUMBER 3

NOTES: The following services are normally outsourced - Meter readers (one week in a month), Human Resource is under Accountant office, line patrollers and watchmen under direct community members contribution,

CLEANING SERVICES

SECURITY SERVICES

TRANSPORT OFFICER

ARTISANS(2)

PLUMBERS/ METER READERS(16)

BILLING CLERK(1)

REVENUE CLERK(1)

ACCOUNT CLERK(1)

OPRATIONAL SUPERVISOR

N.R.W(1)

WATER QUALITY(1)

FIELD SUPERVISOR(2)

HR(1)

PROCUREMENT OFFICER(1)

I.C.T(1)

ACCOUNTS OFFICER(1)

Technical manager

Commercial manager

INTERNAL    AUDIT

GM

AGM/ Trustees

BOARD OF MANAGEMENT

Figure  5.  Revised organizational structure for strategic plan

Revised organizational structure For Strategic plan.

NB. The revised plan shall be implemented once the WSP is 130% Cost coverage. Therefore the current organogram   shall remain in place till then.

Plan

Total Staff

## CHAPTER TWO

## FORMATIVE ANALYSIS

2.1   Political, Economic, Social, Technological, Environmental and Legal analysis (PESTEL)

The PESTEL analysis was undertaken through a scanning of the WSP macro environment to ascertain the current challenges and opportunities that are likely to impact on the operations of the WSP during the plan period. This analysis revealed the following:

### 2.1.1 The Political

The following were identified as some of the political factors that are likely to impact on us:

- The 2022 general elections- new leaders will come with new perspectives.

- Employment laws- people becoming more aware of their rights

- Business interference and competition- WSP experiencing threats and interference from unregulated water service providers within our defined water service provision area.

- Bill of rights – threats of people demanding water services through litigation/political incitement and demand for free water services.

- Water funds available for WSP’S but it’s a condition fund.

### 2.1.2 Economic

- The current tariff structure has been in force since 2015 while the inflation rate has been raising yet no tariff changes, ability to pay has not been an issue but WSP ownership by the customers has been a limiting factor.

- Water production cost has been on increase and are expected to affect the WSP due to increased demand of water services.

- Multiple levies by various offices- NEMA, WASREB, KFS, WARMA, etc is likely to put pressure on the WSP revenues.

- Inability by WSP to meet the funding requirement as placed by the WSTF and development partners.

- Dilapidated and aged infrastructure leading to high operational costs and high non- revenue water levels.

- Susceptibility of soils and terrain to landslides which occasion disasters to human life and infrastructure leading to high operational costs and compensation claims.

### 2.1.3 Social- Cultural Environment

- The changing lifestyle due to urbanization is likely to trigger demand for 24hours water supply hence better revenues.

- Malicious  persons  in  the  society  could use propaganda e.g. water is for free or unfit  for consumption  and  this  could  affect  the demand  negatively.

- Ignorance and misinformation by some people has led to operational problems.

- Cases of epidemic like CORONA and other communicable diseases cropping up at high rate thus affecting customer’s ability to pay for water services.

- Youth dependency syndrome- youth depending on old who are not in a position to pay for the water.

- Belief that water is God given and should be free contributes to consumers sluggishness in payment of the bills and therefore temptation to engage in water theft which calls for sensitization.

- Provision of clean piped water has led to increased cleanliness and health, thus a better standard of living in the community.

- Need for staff and customers for corporate culture change in matters such as water theft, corruption and debt management.

### 2.1.4   Technological Environment

Use of ICT is widely recognized worldwide as a major vehicle to accelerate effective and efficient service delivery. Some of the factors likely to have an impact on WSP operations include:-

- Automation of the operational systems e.g.  Mobile meter reading and associated equipment to improve billing system shall lead to improved operational efficiency and sustainability in service delivery.

- Need for adequate skills and capacity.

- Debt management challenges on the WSP.

- Use of the internet and availability of website.

- High rate of technological changes  could become  very  expensive  owing to frequent  change  of  equipment, software  and retraining  of  staff  thus affecting  their  very  purpose of  increasing  efficiency and attaining cost  effectiveness.

- Monopoly of knowledge where one person can do a lot of work alone. There is a danger in such a situation in that an individual can hold the company at ransom.

- Cloud computing. No need to invest in more servers.

- Increase in threat of data loss through vices such as theft, damage, hacking and possible sabotage.

- Security of ICT is  critical issue in any business that embraces  computerization as  mishandling could easily  cripple  the  operations  of  an  entire  organization.

- Cost of research and development. In  a  situation  where many  needs  are  competing  for  scarce  resources  research  and  development are  given a  lesser  weight in  terms  of  priority.

- Possibility of staff resisting new technology. New technology interferes with  the way  of  doing things’ and  a lot of  the staff  receive  it  with a degree  of  apprehension.

### 2.1.5 Environmental

- The formation of Water Resources Users Association (WRUA) for protection of water bodies has positively enhanced the protection of water sources within our area of jurisdiction.

- The enactment of EMCA enabled establishment of NEMA which helps WSP to attain the required regulatory permits and licenses to implement new projects.

- The global warming is affecting our water sources and has a future impact on the implementation of this strategic plan Encroachment of our Water Towers (Mt Kenya Forest) has also a negative effect on the water sources feeding WSP.

- Human activities like cultivation of catchment areas resulting to high silt load in the water requires a lot of treatment before it can be use for drinking

### 2.1.6 Legal

- Government regulations e.g. on tariff control, performance indicators likely to affect our profitability.

- The Water Act 2016 changes in relation to water service provision especially at regulatory level. Changes at this level will invariably have ripple effect in the water industry especially at WSP level.

- Water has become a human rights issue. As  the  commodity gets  more  and  more scarce the  perspective  is changing with consumers and  rights  groups agitating  for  equality in its usage.

- Employment through regionalism. Devolution and county government system envisaged in the constitution is bound to bring out regional and, if not carefully handled, ethnicity among the populace. We are already seeing communities agitating for more employment opportunities within the WSPs that operate within their localities.

- The 2010 Constitutional challenges e.g. Bill of rights, Gender mainstreaming etc.

- Challenges in acquiring road crossing approvals from relevant authorities e.g. KeNHA and KERRA causing delay in completion of projects.

### 2.2 Situation analysis

### 2.2.1 Infrastructure, their physical status and distribution network

Muthambi 4K Water and Sanitation Service Provider (MUWASSEP) is entirely gravity operated water supply system. The major infrastructure facilities and components are:-

a. Intake Works

The WSP operates 3 water intakes namely MWITHANGA Water Intake, Maara intake Works, and Nithi Intake Works. The three intakes are cross weir facilities at Mt Kenya Forest.

The intake Works comprises of one master meter and three intake chambers. All of them are 100% operational.

Challenges at the Intake Works

- Siltation

- Low pre treatment due to lack of efficient screens

- Landslides and logging during rainy season is a challenge

- Insecurity and vandalism

- Low water flows due to human activities in the forest

- Water quality pollution due to wildlife interferences

b. Treatment Works

Mwithanga and Nithi intake works share one treatment works located at Kalewa shopping centre. Mara intake works has its own treatment works at Muthambi Primary School grounds.

Currently only sedimentation tanks are operational at the various treatment works. Chlorination equipments have not been operating due to technical challenges beyond the ability of the WSP.

- Theft of equipments

- Qualified staff to run the T/works

c. Raw Water Mains

All the Raw Water mains run untapped from the Intake works to the Sedimentation tanks where distribution of water takes place to all the customers.

Air valves on the mains are 50% operational. Washouts and sluice valves also not fully operational and the repairs and maintenance shall indicated required works.

### Table  3. Distribution network

Storage reservoirs

Capacities and other relevant information

|  | NAME OF STORAGE TANKS | Type | Location | Capacity M3 | Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Kirigi | Masonry | Iriga | 50 | Operational |  |
| 2 | Karengi | Masonry | Iriga | 50 | Operational |  |
| 3 | Kaigani | Masonry | Igamurathi | 10 | Operational |  |
| 4 | Kajiunduthi | Masonry | Igamurathi | 60 | operational |  |
| 5 | Itara | Masonry | Igamurathi | 25 | operational |  |
| 6 | Kagongo | Masonry | Iriga | 10 | operational |  |
| 7 | Rurea | Masonry | Chamunga | 25 | operational |  |
| 8 | Rwanderi | Masonry | Chamunga | 25 | operational | To be relocated due to levels |
| 9 | Ntatua | Masonry | Chamunga | 25 | operational |  |
| 10 | Muthambi boys | Masonry | Chamunga | 60 | operational |  |
| 11 | Ikindu | Masonry | Kandungu | 50 | operational |  |
| 12 | Kanoro | Masonry | Kandungu | 25 | operational |  |
| 13 | Kajiambaki | Masonry | Kandungu | 10 | operational | To be relocated due to levels |
| 14 | Mumbuni | Masonry | Kandungu | 10 | operational | To reconstructed for 100 M3 |
|  | Totals |  |  | 435 |  |  |

### 2.2.2 Water demand as at 2023

### Table   4. Water Demand Analysis

|  | Segregation | population | Water demand m3/day |
| --- | --- | --- | --- |
| 1 | Households population | 19,890 | 1492 |
| 2 | Institutions | 4600 | 230 |
| 3 | Health Centres | - | 10 |
| 4 | Industries (coffee factories 3 no. Milk processing unit 2 no. | - | 30 |
| 5 | Provision for livestock and minor Irrigation | - | 2000 |
| Total |  | 24,490 | 3762 |

NB 2019 census for Muthambi ward was 19,890. However all schools (Institutions) population is not included in the census hence computations has taken 50% of institutional population as an additional population resulting to 24, 490 people.

### 2.2.3 Status of the current operations

### 2.2.3.1 Water service levels

### Table 5: General Service levels (2021/2022)

| Indicator | Year(2021/2022) |
| --- | --- |
| Service provision area(km2) | 124 |
| Population in service area | 19890 |
| Total population covered | 12 952 |
| Water Coverage | 65% |
| Total no. of active connection | 3224 |
| Total no. of inactive connections | 14 |
| Metered connections (%) | 3224 |
| Total Registered connections | 3238 |
| No. of employees | 9 |
| Water demand (m3/d) | 3762 |
| Water produced ( m3/d) | 4216 |
| Water Billed ( m3/d) | 1719 |
| Storage capacity (m3) | 435 |

### 2.2.4 Financial performance of WSP

Currently the financial stability of the WSP is marginal since the revenues generated marginally cover the operational costs of the WSP. This poses a great challenge when it comes to internal investments. Reference is made to the table below on revenue generated verses operating cost.

### Table 6: Revenue and revenue collection efficiency

|  | Year | Revenue | Revenue | Efficiency |
| --- | --- | --- | --- | --- |
|  |  | Billed | Collected | (%) |
|  |  | (Kshs) | (Kshs) |  |
| 1 | 2018/19 | 8052979 | 6845032 | 85 |
| 2 | 2019/20 | 7822625 | 6120286 | 78 |
| 3 | 2020/21 | 8277195 | 6621750 | 80 |
| 4 | 2021/22 | 8275444 | 7116881 | 86 |
| 5 | 2022/2023 | 8541202 | 7,174610 | 84 |

### 2.2.5 Operation costs

The table below shows the revenue collected and the operation costs during the last five years.

The figures indicate that for the 5 year period, the WSP had no surplus but operated on a deficit. Measures should be put in place to turn round the current business trend.

### Table 7: WSPs operation cost trend versus surplus/deficits

|  | Year | Revenue (Kshs) Collected | Operation cost (Kshs) | Surplus/deficit (Kshs) | billing |
| --- | --- | --- | --- | --- | --- |
| 1 | 2018/19 | 6845032 | 5,916,952 | 928080 | 8052979 |
| 2 | 2019/20 | 6120286 | 5,539,484 | 580802 | 7822625 |
| 3 | 2020/2021 | 6621750 | 6724106 | -102,356 | 8277195 |
| 4 | 2021/2022 | 7116881 | 7564217 | - 447336 | 8275444 |
| 5 | 2022/2023 | 7174610 | 9154127 | -1,979517 | 8541202 |

### Table 8.  WSPs cost coverage if collection efficiency was 100%

|  | Year | Revenue Billed (Kshs) | Collection Efficiency | Operation and maintenance cost(Kshs | Surplus/deficit (Kshs) | Cost Coverage |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 2018/19 | 8052979 | 85 | 5,916,952 | 2,136,027 | 136% |
| 2 | 2019/20 | 7822625 | 78 | 5,539,484 | 2,283,141 | 142% |
| 3 | 2020/2021 | 8277195 | 80 | 6724106 | 1,573,089 | 123% |
| 4 | 2021/2022 | 8275444 | 86 | 7564217 | 711,227 | 109% |
| 5 | 2022/2023 | 8541202 | 84 | 9154127 | -612,925 | 93% |

### Table  9.  Project financial statistics for plan period

| Year | Revenue Billed | Collection Efficiency | Operational / Maintenance Cost | Surplus | Cost coverage |
| --- | --- | --- | --- | --- | --- |
| 23/24 | 8,622,573 | 89% | 9,580,637 | -957,764 | 90% |
| 24/25 | 8,703,944 | 94% | 9,259,514 | -555,570 | 94% |
| 25/26 | 8,785,315 | 99% | 8,878,056 | -88,741 | 99% |
| 26/27 | 8,866,686 | 95% | 8,444,463 | 422,223 | 105% |
| 27/28 | 8,948,057 | 89% | 7,989,337 | 958,720 | 112% |
| 28/29 | 9,029,428 | 83% | 7,524,523 | 1,504,905 | 120% |

### 2.2.6 WSP Stakeholder’s analysis

A stakeholder is any person, group or organization that has a claim/stake in the WSP. The relevant and major stakeholders for the WSP, their functions and interests are summarized in the Table below

These stakeholders are consulted on major issues touching on the WSP and also issues touching on customers. We relate with them through AGM forums.

### Table 10: STAKEHOLDER’S ANALYSIS

|  | STAKEHOLDER | ROLE | INTEREST | POTENTIAL STRATEGIES FOR ENGAGEMENT |
| --- | --- | --- | --- | --- |
| 1 | County Government of Tharaka Nithi | Develop infrastructure Come up with water legislation Provide Oversight Capacity Building | Improved service delivery Proper maintenance and operation of infrastructure Compliance with legislations | Regular meetings Inclusion in the Board of Directors Write proposals Submit monthly reports |
| 2 | Education Institutions | Consume water services Pay for water services Safeguard water infrastructure within their premises | Reliable and sufficient supply of safe drinking water Provision of sanitation services Timely communication on supply matters | Regular engagement Representation in the Board of Directors Ensuring sufficient and reliable supply |
| 3 | Water Services Regulatory Board | Formulating regulations Enforcement of regulations Licensing Approval of Tariff Monitoring and evaluation | Compliance to set standards and regulations Acceptable services to the customers Timely application for licenses and tariff adjustments Timely submission of performance reports Payment of levies | Timely payment of regulatory levies Timely response to raised issues Timely submission of reports Attending events |
| 4 | Business Community | Consume water services Pay for water services Safeguard water infrastructure within their premises | Reliable and sufficient supply of safe drinking water Provision of sanitation services Timely communication on supply matters | Regular engagement Representation in the Board of Directors Ensuring sufficient and reliable supply of water services |
| 5 | National Government Constituency Development Fund | Infrastructure development to institutions | Sufficient services to the institutions |  |
| 6 | Special Groups (women, youth, people living with disability) | Consume water services Pay for water services Safeguard water infrastructure within their premises | Reliable and sufficient supply of safe drinking water Provision of sanitation services Timely communication on supply matters To be given special consideration during tendering Inclusivity in staffing | Internships and attachments Reserve category during tendering Affirmative action during recruitment and appointments |
| 7 | Religious Institutions | Consume water services Pay for water services Provide an effective medium of communication Moral guardians | Reliable and sufficient supply of safe drinking water Provision of sanitation services Timely communication on supply matters | Engage religious institutions to offer spiritual guidance Utilize institutions to communicate to customers |
| 8 | Water Sector Trust Fund | Funding service delivery improvement infrastructure Funding of infrastructure development Demarcation of pro-poor areas | Timely repayment of loans Adherence to loan conditions Proper books of accounts | Submit proposals Having meetings Providing feedback |
| 9 | Water Resource Users Association | Safeguard water sources | Payment of subscription fees | Attending meetings Retain membership |
| 10 | Ministry of water and sanitation & Irrigation | Policy formulation Major Infrastructure development | Adherence to policies Improved service delivery |  |
| 11 | Staff Union | Protection of staff interests Improvement of industrial relations | Remittance of monthly deductions Recognition Improved staff interest | Meetings Collective bargaining agreement Proper communication and engagement |
| 12 | Suppliers | Timely supply of goods and services | payment | Fair tendering process feedback |
| 13 | Kenya National Audit Office | Audit Formulate template for presentation Sending guidelines | Timely submission of finance statements Proper statement of accounts Submit to county | Timely submissions |
| 14 | Development Partners | - | - | - |
| 15 | Community water projects | Supplement our services | Monitoring water quality | Map all water community projects Testing water quality |
| 16 | Media | Public Relations Communication to the public Unbiased reporting | Payment of contracted services Timely engagement Accurate information | Invite media for events Making of documentaries |
| 17 | Health Institutions | Consume water services Pay for water services Safeguard water infrastructure within their premises Source of sanitation data Educate on health and sanitation issues Enforce adherence health and safety requirements | Reliable and sufficient supply of safe drinking water Provision of sanitation services Timely communication on supply matters | Engage Health Institutions through the county Government Share data One on one engagement |
| 18 | Professional Bodies | Training of staff Provide professional advice Provision of standards | Professionalism Payment of subscription fees | Attending trainings Inclusion in the board of directors Ensuring payment of membership subscription Ensuring professional staff are in good standing |
| 19 | Financial Institutions | Provide banking services Commercial financing for company Provide credit facility to staff | Timely loan repayment Timely remittance of staff loan deductions | Forward proposals for financing Introduce check offs |
| 20 | Farmers Organizations | Consume water services Pay for water services Safeguard water infrastructure within their premises | Reliable and sufficient supply of safe drinking water Provision of sanitation services Timely communication on supply matters | Regular engagement Ensuring sufficient and reliable supply |
| 21 | Non-Governmental Organizations | Assist in times of emergencies Finance water supply to pro-poor CSR activities | Proper feedback on the assistance offered | Seek partnerships in CSR activities |
| 22 | Water Resource Authority | Conservation of water sources Issuance of abstraction permits Regulate abstraction from shared water sources | Timely payment of abstraction fees Compliance with regulations | Timely renewal of abstraction permits Submission of water production data Engage in discussion on landslides |
| 23 | National Environment Management Authority | Formulate regulations Enforce regulations and standards oversee environmental audits | Compliance to set standards i.e effluent quality Carry out regular environmental audits | Submission of effluent quality results |

### 2.2.7 S.W.O.T Analysis

### Table  11. S.W.O.T Analysis

| STRENGTHS | Good organizational structure Competent staff Adequate water production Staff good working relationship Gravitational water system Increased automation A going concern Credit worthiness High revenue collection efficiency |
| --- | --- |
| WEAKNESSES | Aging infrastructure Inadequate office space Inadequate transport Low revenue generation Inadequately motivated staff High NRW level High level of debtors Inadequate working tools |
| OPPORTUNITIES | Wide coverage area Adequate water at the sources Favorable terrain for gravitational supply Improved road network Availability of financiers Availability of technology Improving Economic status of the society Potential for introduction of sewer services Continuously rehabilitated infrastructure |
| THREATS | Political interference Pandemics Poor terrain Competition Degradation of catchment areas Unpredictable weather patterns Vandalism of water infrastructure Declining population numbers |

### CHAPTER THREE

### STRATEGIC OBJECTIVES AND DIRECTION

### 3.0 Introduction

The strategic direction has been informed by lessons learnt, the realignment with the constitution and other emerging issues. (Quality of our services in reference to the changing environment)

### 3.1 Strategic issues

The following key strategic issues are identified and prioritized for attention over the next 5 years;

  - Achieve total access and coverage to safe water and sanitation services

  - High levels of Non-Revenue Water (NRW)

  - Inadequate ICT capacity-Inadequate management information system (MIS)

  - Inadequate financial sustainability

  - Inadequate institutional capacity

### 3.2 Strategic Goals

In addressing the above issues, the following goals will be achieved;

- Increased  per-urban and rural population accessing safe water and improved sanitation

- Reduced Non-Revenue Water levels

- Improved ICT Capacity

- Quality and reliable Billing system to ensure optimal financial sustainability

- Enhanced institutional capacity

### 3.3 Strategic Objectives

STRATEGIC ISSUE 1 (a):  ACHIEVE TOTAL ACCESS AND COVERAGE TO SAFE WATER AND SANITATION SERVICES.

Strategic objective 1.1: To increase the proportion of the population accessing safe water from 65% to 75% over the planning period.

Activities:

- Construction of Upvc pipe 75mm to 110mm diameter from Kariani storage Tank to Karigini BPT and requisite fittings a distance of 5.6 Km.

- Construction of Upvc pipe 90mm to 160mm diameter from Mumbuni BPT to Kanoro storage tank and requisite fittings, a distance of 3.5Km.

- Construction of 100m3 storage Tank at Mumbuni to replace the existing BPT which will ensure adequate storage of water to serve the downstream consumers

- Provide lump sum to cater for unserved areas which shall progressively be served from the existing distributions network as need arises

- Construction of Upvc 75mm  to 110mm diameter  from Iriga to Nyagani BPT and requisite fittings  a distance of  3.5 km. The water demand shall be met adequately and more consumers served

- Construction of 25m3 storage Tank to replace the existing tank at Rwanderi Coffee Factory which was wrongly sited and cannot supply water as intended

- Construction of 25m3 storage Tank to replace the existing tank at Karigini Day Secondary School which was wrongly sited and cannot supply water as intended

- Install a new supply line from Kalewa sedimentation tank to serve the consumers suffering from low water pressures in the area below a distance of 2km up to Iriga DEB Primary School.

STRATEGY ISSUE 1 (b). ACHIEVE TOTAL QUALITY WATER DEVELOPMENT

Strategic Objective 1.2: Operationalise the 2 No. chlorination plants as originally intended during the planning and design period.

Activities:

- Evaluate the security requirements and enhance the same by appointing a reliable security officer for the installations.

- Ensure the water quality personnel required is recruited as per the new organization structure proposed for the plan period. Such officer to double skills within the WSP.

- Establish the required parts of the existing equipments as per the original design as guided by the water quality personnel are in place.

- Ensure steady supply of water treatment chemicals are available in the right quality and quantity

STRATEGIC ISSUE 2: HIGH LEVELS OF NON REVENUE WATER.

Strategic Objective 2.1: Determine actual non revenue water and reduce the rate by 2% P.A during the planned period.

Strategy: Determine and Improve NRW Levels:

Activities:

- Maintain daily records of master meters at the sedimentation tanks and compare results through engineering volumetric measurements and determine the optimal water produced.

- Procure high quality raw water meters to replace domestic connections which are operating on average assessment records.

- Procure high quality raw water meters for domestic connections that are on flat rate consumption.

- Determine the District Mapped Area (DMA) for Gituja line and ensure records are well maintained for water produced and sold so as to determine the NRW for District Mapped Area (DMA).

STRATEGIC ISSUE 3: INADEQUATE ICT CAPACITY (INADEQUATE MANAGEMENT INFORMATION SYSTEM (MIS) IMPROVE ICT CAPACITY FROM 50% TO 100% WITHIN THE PLAN PERIOD

Strategic objective 3.1: To fully strengthen information management systems over the plan period.

Strategy: Improve internal and external communication to our customers.

Activities:

- Procure and install 5 Computer Desktops

- Upgrade the existing Billing Software

- Procurement 2 Laptops

- Procurement  and install 1No Server

- Procurement 5  Mobile Field Assistant phones

- Procure and install Wide Area Network (WAN) and improve Backup system.

- Procurement 7 Desktop UPIs

- Procurement  1 Generator

STRATEGIC ISSUE 4: INADEQUATE FINANCIAL SUSTAINABILITY

Strategic Objective 4.1: To enhance WSP financial sustainability from 90% to 120%

Strategy: Ensure Financial Sustainability And Management Are Enhanced.

Activities:

- Ensure all customers are accurately billed and pay promptly.

- Procure 1280 consumers meters (20 mm diameter) to replace nonfunctional meters

- Staff sensitization on effective monitoring and reporting of malfunctioned meters, illegal connections and unusual usage of water in their areas of operation

- Recognition and reward for good performance under revenue indicators

- Review of the water tariffs.

- Customer update and sensitization/ mobilization to pay on time

STRATEGIC ISSUE 5 (a) .  INADEQUATE INSTITUTIONAL CAPACITY

Strategic Objective 5.1: To enhance staff capacity by 50% over the plan period

To establish fully the mandatory offices as per the revised organization plan (Internal auditors, Human Resources officer, Water quality Officer, NRW Officer)

Strategy: Establish fully mandatory offices and ensure Skills and Competencies of the staff are enhanced.

Activities:

- Establish and recruit the office of the Internal Auditor, Human Resources Officer, Water Quality Officer, NRW Officer)

- Conduct and Document the WSPs Job Evaluation/Description

- Conduct job/ professional skills and renumeration package commensurate with job description requirement/Evaluation.

- Ensure proper placement of the current staff after conducting a job evaluation.

- Conduct an annual training needs assessment and develop a training plan/calendar.

- Identify tailor made courses for the various cadres of staff.

- Conduct training for the identified cadres of staff.

Strategic objective 5 (b): Equip staff fully with adequate transport, tools and equipment within the plan period.

Strategy: Optimal transport, tools and equipment for the staff.

Activities:

- Procure 3 No motorcycles to boost the current pool.

- Replace warn out tools/absolute tools with new ones as need arise

- Ensure effective and efficient utilization of transport facilities, tools, and equipment while ensuring value for money.

- Ensure calibration of tools and equipment at regular intervals e.g. water meters

- Ensure adequate repairs and maintenance of transport facilities, tools, and equipment.

Strategic objective 5 (c): To fully enhance WSP cooperate governance, management and administration over the plan period.

Strategy: Adoption of good corporate governance concepts and practices as outlined by WASREB and the National Government.

Activities:

- Hold  sensitization workshops on Corporate Governance for all  Board of Directors

- Training in the requisite WASREB governance and management skills for the Departmental and Section heads.

- Chairman Ensure boards compliance with WASREB Corporate Governance Guidelines.

- Directors Conduct board evaluation to establish compliance with WASREB Corporate Governance Guidelines.

- Benchmarking for the best practice in selected WSP’s in administration and management Skills.

### 3.4 Strategic plan output, outcome and impact

Output, Outcome and Impact

This Strategic Plan has a five year time frame during which period outputs will result from planned activities. These tangible and quantifiable variables will be on year-to-year timelines. The outputs will further result into outcomes which are tangible and quantifiable. Combinations of reinforcing outcomes will eventually deliver the desired impact. The WSP Strategic Plan 2024/2025-2028/2029 is indicative of the following outputs and outcomes:

Outputs

By undertaking the various activities as outlined in the strategic plan, WSP expect to achieve the following outputs;

- Increased water and sanitation infrastructure.

- Improved institutional capacity of WSP.

- Improved operational efficiency of WSP.

- Reduced interruptions of water supply.

- Reduced NRW.

Outcomes

- From the foregoing outputs, it is expected that the following outcomes shall accrue.

- Improved per capita water production

- Improved quality of water and sanitation

- Reduced customer complaints

- Improved health status of the people

- More customer connected

- Enhance billing to customers

Impact

The following impacts shall be realized in the next five years with the implementation of the proposed plan;

- Improved living conditions at household’s level.

- Improved purchasing power of the people.

- Improved customer satisfaction levels.

- Improved health status of consumers.

## CHAPTER FOUR

## IMPLEMENTATION OF THE STRATEGIC PLAN

### 4.0. Introduction

The implementation of this strategic plan coupled with result based monitoring and evaluation will ensure that the WSP achieve its goals and deliver services as mandated in the license. The successful implementation of the WSP strategic plan will ride on its acknowledgement and adherence to the fundamental principles of sustainable access to water and sanitation services demand driven services, affordable and adequate water and sanitation services.

### 4.1. Implementation

The 2024/2025-2028/2029 strategic plans provide a road map in form of strategic objectives to be achieved within the plan period in order to attain the intended outcomes. The implementation will be in line with the Water Act 2016 and requisite legistration which may be undertaken at National and County Government levels.

### 4.1.1 Approach

A year-to-year commitment to ensuring the successful implementation of the WSP Strategic Plan will be premised on annual work plans prepared by the Heads of Section. Therein, it will cover the greater details of the tangible activities, tasks, targets, and specific periods of execution with the officer, upon whom the responsibility is allocated. A consolidation of these will constitute the WSP work plan prepared annually.

The Board of Directors shall always appoint the Corporate Management Team (CMT) based on performance contract so as to implement the approved strategic plan activities. The basis of setting performance targets is premised on the Performance Contract which will be then cascaded down to the other staff for implementation. The Strategic Plan will also be the basis for the development of the budgets to guide yearly implementation of the strategic plan.

### 4.1.2 Process

The Strategic Plan will be implemented based on key result areas and the impact expected. Performance contract targets will be drawn from the key result areas. The Performance Contract will be cascaded to the head of sections for implementation. The Heads of Section will develop their annual work plans and budgets based on the Performance Contract. A new organizational structure has been proposed in the Strategic Plan to support the implementation of the plan. It is envisaged in the Strategic Plan that a Project Monitoring Unit shall be established to facilitate implementation of all activities.

Key Result Areas

- Water Coverage,

- Drinking Water Quality,

- Hours of Supply, hrs/day

- Non-Revenue Water,

- Metering Ratio,

- Staff Productivity, Staff per1000 Connections

- Personnel expenditure as a percentage of  O+M Costs

- Revenue Collection Efficiency,

- O+M Cost Coverage,

### 4.1.3 Capacity building /development of skills to implement SP

For a successful implementation of the Strategic Plan during the next five years, the following activities are necessary for the implementation process:

- Hold implementation workshop to discuss the approved strategic plan document, by the end March 2024.

- Form various committees/teams instituted on areas of strength and competence of members.

- The committees/teams agree the dates of meetings to report on progress, deviations, etc, i.e. monthly.

- Hold sensitization workshop of the staff on a need to know the basis, in the entire organization to ensure understanding of the plan and smooth implementation.

- Plan meetings to update on progress, i.e. on quarterly basis.

| DETAILED IMPLEMENTATION MATRIX STRATEGIC ISSUE 1.0 Low access and coverage to safe water and sanitation services. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic objective 1.1. To increase access and coverage to water services within our area of jurisdiction from 65% to 75% by end 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S/NO. | ACTIVITIES | output | outcomes | performance indicator | Responsible officer | Source of funds | 24/25 | 25/26 | 26/27 |  | 27/28 |  | 28/29 |  |
| 1 | Construction of upvc pipe 75mm ( 3 km) and 110mm (2.6) diameter from Kariani storage tank to Karigini BPT a distance of 5.6km | 3 km line of 75mm | New customers Connected | Household connected | General Manager and Technical Manager Finance Officer | Internally Generated Funds | 464,800 | - | - |  | - |  | - |  |
|  |  | 2.6 km line of 110mm | Increase hours of service | Increase in Population served |  |  | - | - | - |  | - |  | - |  |
|  |  |  | Enhanced Billing and revenue collections | Increase in Revenue |  | TWWDA or Gvt | Ksh 3.4 m | - | - |  | - |  | - |  |
| 2 | Construction of upvc pipe 90mm ( 2.5 km) and 160mm (1 km) diameter from Mumbuni to Kanoro a distance 3.5 km | 2.5 km line of 90mm | New customers Connected | Household connected | General Manager and Technical Manager Finance Officer | Internally Generated Funds | - | - | - | - |  | Kshs 1.97 m |  |
|  |  |  | Increase hours of service | Increase in Population served |  | WSTF County Gov. TWWDA or Gvt | - | - | - | - |  | Kshs 1.5 m |  |
|  |  |  | Enhanced Billing and revenue collections | Increase in Revenue |  |  |  |  |  |  |  |  |  |
| 3 | Construction of 100m3 storage Tank at Mumbuni to replace the existing BPT which will ensure adequate storage of water to serve the downstream customers | Storage Tank 100m3 at Mumbuni | New customers Connected Increase hours of service | Household connected | General Manager and Technical Manager Finance Officer | Internally Generated Funds | - | - | - | Kshs 0.4m |  |  |  |
|  |  |  | Increase hours of service | Increase in Population served |  | Tharaka Nithi CG | - | - | - | Kshs 1.5m |  |  |  |
|  |  |  | Enhanced Billing and revenue | Increase in Revenue |  | WSTF | - | - | - | Kshs 1.5 m |  |  |  |
| 4 | Provide for New connections in the unserved areas which shall be the WSPs cost | New Connections installed | New customers Connected | Household connected | General Manager and Technical Manager Finance Officer | Internally Generated Funds | Kshs 1 m | Kshs 1 m | Kshs 1m |  | Kshs 1m |  | Kshs 1m |  |
|  |  |  | Increase hours of service |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | TWWDAOR National Government | - | - | - |  | - |  | - |  |
|  |  |  | Enhanced Billing and revenue collections | Increase in Population served |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | WSTF County Gov. | - | - | - |  | - |  | - |  |
|  |  |  |  | Increase in Revenue |  |  |  |  |  |  |  |  |  |  |
| 5 | Construction of upvc pipe 75mm ( 1km) and 110mm diameter(2.5km) from Iriga Market to Nyagani BPT a distance of 3.5 km | 50mm pipe 2 km line | New customers Connected Increase hours of service Enhanced Billing and revenue collections | Household connected Increase in Population served Increase in Revenue | General Manager and Technical Manager | Internally Generated Funds TWWDAOR National Government WSTF County Gov. | Kshs 03m - | - Kshs 2.3m | - - |  | - - |  | - - |  |

| 6 | Construction of 25m3 storage Tank to replace the existing tank at Rwanderi Coffee factory which was wrongly sited and cannot supply water as intended | Water Meters installed | New customers Connected Enhanced Billing and revenue collections | Household connected Increase in Population served Increase in Revenue | General Manager and Technical Manager | Internally Generated Funds TWWDAOR National Tharaka Nithi CG | - | - | - | Ksh 2 m | - |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| 7 | Construction of 25m3 storage Tank to replace the existing tank at Karigini Secondary School which was wrongly sited and cannot supply water as intended | 100m3 storage Tank | New customers Connected Increase hours of service Enhanced Billing and revenue collections | Household connected Increase in Population served Increase in Revenue | General Manager and Technical Manager | Internally Generated Funds | - | - | - | - | - |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | TWWDAOR National Government |  |  |  |  |  |
|  |  |  |  |  |  | WSTF County Gov. | - | - | Kshs 2m | - | - |

| 8 | Construction of upvc pipe 63mm from Kalewa sedimentation tanks distance of 1km up toIriga Market centre | 100m3 storage Tank | New customers Connected Increase hours of service Enhanced Billing and revenue collections | Household connected Increase in Population served Increase in Revenue | General Manager and Technical Manager | Internally Generated Funds | - | - | Khs 534,400 | - |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | TWWDAOR National Government | - | - | - | - |
|  |  |  |  |  |  | WSTF County Gov. |  |  |  |  |

| SUMMARY COSTS Grand total for plan period = 22,869,200 | 5164800 | 3300000 | 3534400 | 6400000 | 4470000 |
| --- | --- | --- | --- | --- | --- |

| Strategic objective 1.2. To enhance quality of water and improve sanitation services from 96% to 98% |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S/NO. | ACTIVITIES | output | outcomes | performance indicator | Responsible officer | Source of funds | 24/25 | 25/26 | 26/27 | 27/28 | 28/29 |
| 1 | Recruit /Appoint 2 security officers at the sedimentation tanks | Security officer | Enhanced security | Water quality | General Manager and Technical Manager | WSTF County Gov. | - | - | - | - | - |
|  |  |  |  |  |  | TWWDAOR National Government | - | - | - | - | - |
|  |  |  |  |  |  | Internally Generated funds | Khs 720,000 | Khs 720,000 | Khs 720,000 | Khs 720,000 | Khs 720,000 |
| 2 | Recruit water quality officer who can double skill in the WSP | water quality officer | Safe Clean water | Quality Water | General Manager and Technical Manager |  | - | - | - | - | -- |
|  |  |  |  |  |  | Internally Generated Fund | Ksh 480,000 | Ksh 480,000 | Ksh 480,000 | Ksh 480,000 | Ksh 480,000 |
| 3 | Replace worn out parts of the chlorination equipments and fixtures | Equipments | Water quality data |  | Manager and Technical Manager | Internally Generated Fund | Kshs 100,000 | Kshs 100,000 | Kshs 100,000 | Kshs 100,000 | Kshs 100,000 |
| SUMMARY COSTS = 6,500,000 |  |  |  |  |  |  | 1,300,000 | 1,300,000 | 1,300,000 | 1,300,000 | 1,300,000 |

| Strategic Issue 2.0 High Non Revenue Water Levels |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Objective 2.1 Reduce non-revenue water from 59% to 49% i.e 2% per year. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | ACTIVITIEs | Output | Outcome | performance indicator | Responsible officer | Source of funds | 24/25 | 25/26 |  | 26/27 | 27/28 |  |  | 28/29 |  |
| 1 | Maintain daily zonal water meter records. Volumetric method to determine water production at the sedimentation tanks | Zonal meters calibration and serviced | Enhanced per capita consumption | Actual Volume produced per day | Technical manager | Internally Generated Funds | Kshs 80,000 | Kshs 80,000 |  | Kshs 80,000 | Kshs 80,000 |  |  | Kshs 80,000 |  |
| 2 | High quality raw customer Water meters for replacements ( Non functional) | Customer meters | Reliable consumption data | Per capita consumption | Technical manager | TWWDA | Ksh 1.5 m | Ksh 1.5 m |  | Ksh 1.5 m | Ksh 1.5 m |  |  | Ksh 1.5 m |  |
|  |  |  |  |  |  | Internally Generated Funds | Ksh 0.6 m | Ksh 0.6 m |  | Ksh 0.6 m | Ksh 0.6m |  |  | Ksh 0.6. m |  |
| 3 | Procure High quality raw water meters for New Domestic connections. | Customer meters | Reliable consumption data | Per capita consumption | Technical manager | Internally Generated Funds | Kshs 0.6 m | Kshs 0.6 m |  | Kshs 0.6 m | Kshs 0.6 m |  |  | Kshs 0.6 m |  |
| 4 | Determine Gituja line DMA ensure records are maintained on water production. | Records water produced | Credible data | Water produced | Technical manager | Internally Generated Funds | - | - |  | - | - |  |  | - |  |
|  | SUMMARY COSTS = 13,900,000 |  |  |  |  |  | 2,780,000 | 2780000 | 2780000 |  |  | 2780000 | 2780000 |  |

Grand Total for plan period = 13,900,000

STRATEGIC ISSUE 3.0 INADEQUATE ICT CAPACITY (INADEQUATE MANAGEMENT INFORMATION SYSTEM (MIS)

Strategic Objective 3.1: To fully strengthen information management systems over the plan period.

Strategy: Improved internal and external communication to our customers.

Activities

- Procure and install 5 No. Computer Desktops

- Upgrade the existing Billing Software

- Procure 2 No Laptops

- Procure and install 1 No. Server

- Procure 5 No. Mobile Field Assistant phones

- Procure and install Wide Area Network (WAN) and improve Backup System

- Procure 7 No. Desktop UPIs

- Procure and operationalise 1 No. generator

| STRATEGIC ISSUE 3.0: Inadequate ICT capacity (Inadequate Management Information System (MIS) |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic objective 3.1. To fully strengthen information management systems over the plan period. Strategy: Improve internal and external communication to our customers. |  |  |  |  |  |  |  |  |  |  |  |
| S/NO. | ACTIVITIES | output | outcomes | performance indicator | Responsible officer | Source of funds | 24/25 | 25/26 | 26/27 | 27/28 | 2829 |
| 1 | Procure and install 5 Computer Desktops | Computer Desktops | Efficient staff operations | Automation level | General Manager and Technical Manager | Internally Generated Funds | 0.2 m | 0.2 m | 0.2 m | 0.2 m | 0.2 m |
| 2 | Upgrade and Automate current billing software from meter readings to payment of bills | Upgraded Billing software complete | Ease of bills payment and Minimal bills complaints | Revenue billed | General Manager &Technical Manager | Internally Generated Funds TWWDA | 0.5m 1.0 m | 0.5m 1.0 m | 0.5m 1.0 m | 0.5m 1.0 m | 0.5m 1.0 m |
|  |  |  |  | customer complaints registered |  |  |  |  |  |  |  |
| 3 | Procure 2 No. Laptops | Laptops | Staff Efficiency improvement | Automation Level | General Manager and Technical Manager | Internally Generated Funds | 0.1m | - | 0.1m | - | - |
| 4 | Procure and Install 1No. Server | Office Server | Staff Efficiency improvement | Automation Level | General Manager and Technical Manager | Internally Generated Funds TWWDA | - - | 0.2M 1.5M | - - | - | - |
| 5 | Procure 5 No. Mobile Field Assistant Phones | MFA Phones | Staff more efficient and increased production | Level of automation | General Manager and Technical Manager | Internally Generated Funds | - | - | - | 0.05m |  |
|  | SUMMARY COSTS Grand Total = 10,450,000 |  |  |  |  |  | 1800000 | 34000000 | 18000000 | 1750000 | 1700000 |

STRATEGIC OBJECTIVE 5.TO STRENGTHEN THE WSP’S INSTITUTIONAL CAPACITY

Strategic issue 5: Inadequate institutional capacity

Strategic Objective 5.1 To establishes staff capacity and enhance the same by 50% over the plan period.

Strategy5.1 .1 Establish fully mandatory offices and ensure Skills and Competencies of staff are enhance

Activities:

- Establish current staff Capacity in reference to the revised organization structure

- Establish and recruit the office of the Technical manager, Commercial manager and internal auditor.

- Conduct job description and evaluation/ professional or skills level of staff and skills remuneration package commensurate with job description requirement in reference to the revised organization structure.

- Ensure proper placement of the current staff after conducting a job evaluation to establish staff capacity.

- Conduct an annual training needs assessment and develop a training plan/calendar.

- Identify tailor made courses for the various cadres of staff.

- Conduct training for the identified cadres of staff.

Strategic Objective 5.1.2: Equip staff fully with adequate transport, tools and equipment within the plan period.

Strategy 5.1. 2: Optimal transport, tools and equipment for the staff.

Activities:

Procure 8 No motorcycles to boost the current pool within the plan period.

Replace worn out field tools/absolute tools with new ones as need arises.

Procure office equipment (e.g. phones laptops desktops etc) for the staff as per sectional requirements while ensuring value for money.

Ensure effective and efficient utilization of transport facilities, tools, and equipment while ensuring value for money.

Ensure calibration of tools and equipment at regular intervals.

Ensure adequate repairs and maintenance of transport facilities, tools, and equipment.

Strategic objective 5.2 to fully enhance WSP cooperate governance, management and administration over the plan period.

Strategy 5.2.1 Adoption of good corporate governance concepts and practices as outlined by WASREB and the National Government

Activities:

- Conduct board evaluation to establish compliance with WASREB cooperate governance guidelines.

- Training/workshop to ensure boards compliance with WASREB corporate governance guidelines.

- Training/workshop in the WASREB Corporate governance and management skills for the departmental and section heads.

- Hold sensitization workshops on cooperate governance for all qualified board of directors and the Corporate Management Team.(CMT)

- Benchmarking for the best practice in selected WSP’s in administration management.

- Registration of institutional business name as directed by corporate governance guidelines 2018 that is MUTHAMBI 4K Water And Sanitation Company. Sign Board and letter heads to change so as to reflect the logo of this strategic plan.

| STRATEGIC ISSUE 5.0 Inadequate institutional capacity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic objective 5.1.2 Equip Staff fully with adequate transport , tools and equipments within the plan period Strategy 5.1.2 Optimal transport, tools and equipment for the staff |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S/NO. | Activities | Output |  | Outcomes |  | performance indicator |  | Responsible officer | Source of funds | 24/25 |  | 25/26 | 26/27 |  | 27/28 | 2829 |
| 1 | Procure 3 No. motor cycles to boost the current pool | 3 No. Motor cycles |  | Improved performance |  | Customer satisfaction level |  | GM & Finance officer | Internally Generated | - |  | - | Kshs 0.3m |  | Kshs 0.3m | Kshs 0.3m |
| 2 | Replace the worn out /absolute tools | Replaced tools |  | Better Staff performance |  | Staff productivity |  | GM & Finance officer | Internally Generated | Ksh 0.05 m |  | Ksh 0.05 m | Ksh 0.05 m |  | Ksh 0.05 m | Ksh 0.05 m |
| 3 | Ensure efficient and effective utilization of tools and equipment | - |  | - |  | - |  | - | - | - |  | - | - |  | - | - |
| 4 | Ensure calibration of tools at regular intervals | Calibrated tools |  | Better Staff performance |  | Staff productivity |  | GM & Finance officer | Internal Generated Funds | Ksh 0.05 m |  | Ksh 0.05 m | Ksh 0.05 m |  | Ksh 0.05 m | Ksh 0.05 m |
| 5 | Ensure adequate repairs , maintenance and replacement of tools and equipments | Tools Repaired |  | Better Staff performance |  | Staff productivity |  | General Manager /HR |  | Ksh 0.05 m |  | Ksh 0.05 m | Ksh 0.05 m |  | Ksh 0.05 m | Ksh 0.05 m |
|  | Summary Grand Total =1,650,000 |  |  |  |  |  |  |  |  | 150,000 |  | 150,000 | 450,000 |  | 450,000 | 450,000 |
| STRATEGIC ISSUE 5.0 Inadequate institutional capacity Strategic objective 5.1.1To establishes staff capacity and enhance the same by 50% over the plan period. Strategy 5.1.1 Staff recruitment, and training programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Activities |  | Output |  | Outcomes |  | performance indicator | Responsible officer | Source of funds |  | 24/25 | 25/26 |  | 26/27 | 27/28 | 2829 |
| 1 | Establish and recruit office of internal auditor, Human Resources officer Water Quality officer and NRW officer |  | 4 No. officers |  | Staff capacity improvement |  | Optimal staff per 1000 connections | General Manager Human Resource | WSP Internally Generated funds |  | - | Kshs 0.54m |  | Kshs 0.54m | Kshs 0.54m | Kshs 0.54m |
| 2 | Conduct Job evaluation And salary indexing |  | HR Manual |  | Staff capacity improvement |  | Staff satisfaction level | General Manager Human Resource | WSP Internally Generated funds |  | - | - |  | 0.2m | - | - |

| 3 | Ensure proper placement after the job evaluation | HR Manual | improved Staff productivity levels | Staff satisfaction level | General Manager Human Resource | WSP Internally Generated funds | - | - | - | 0.05m | - |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4 | Training Needs Assessment (TNA) with a staff training calendar | TNA document | Ditto | Staff satisfaction level | GM & Human Resource Officer | WSP Internally Generated funds | - | - | - | - | 0.05m |
| Total Summary Grand Total = 2,460,000 |  |  |  |  |  |  | - | 540,000 | 740,000 | 590,000 | 590,000 |

| STRATEGIC ISSUE5.0 INADEQUATE INSTITUTIONAL CAPACITY Strategic objective 5.2.1 Improve WSP Board Managerial Capacity in reference to Corporate Governance Strategy 5.2.2Adoption of good corporate governance concepts and practices as outlined by WASREB and the National Government |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Activities | Output | Outcomes | performance indicator | Responsible officer | Source of funds | 24/25 | 25/26 | 26/27 | 27/28 | 2829 |
| 1 | Conduct board evaluation | - | - | - | WSP Chair/ GM | WSP Internally Generated funds | 50,000 | 50,000 | 50,000 | 50,000 | 50,000 |
| 2 | Training/workshop to ensure Board compliance with WASREB corporate governance guidelines. |  |  |  |  | WSP Internally Generated funds | 300,000 | 300,000 | 300,000 | 300,000 | 300,000 |
| 3 | Hold sensitization workshops on cooperate governance for all qualified board of directors and the CMT. |  |  |  |  | WSP Internally Generated funds | 75000 | 75000 | 75000 | 75000 | 75000 |
| 4 | Benchmarking for the best practice in selected WSP’s in administration management/ Corporate Governance. |  |  |  |  |  | 150,000 |  |  | 150,000 |  |
| Summary costs Total = 2,425,000 |  |  |  |  |  |  | 575000 | 425000 | 425000 | 575000 | 425000 |
| INSTITUTIONAL CAPACITY OVERALL TOTAL == 6,535,000 |  |  |  |  |  |  | 725000 | 1115000 | 1615000 | 1615000 | 1465000 |

### 4.3 Strategic financial projection plan

| Strategic issue | Total projected cost |  |  |  |  | TOTAL ( millions) |
| --- | --- | --- | --- | --- | --- | --- |
|  | 2024/2025 | 2025/2026 | 2026/2027 | 2027/2028 | 2028/2029 |  |
| Access to Safe water& sanitation | 5,164,800 1,300,000 | 3,300,000 1,300,000 | 3,534,400 1,300,000 | 6,400,000 1,300,000 | 4,470,000 1,300,000 | 22,869,200 6,500,000 |
|  |  |  |  |  |  | 29,369,200 |
| NRW Capacity | 2,780,000 | 2,780,000 | 2,780,000 | 2,780,000 | 2,780,000 | 13,900,000 |
| ICT Capacity | 1,800,000 | 3.400,000 | 1,800,000 | 1,750,000 | 1,700,000 | 10,450,000 |
| Financial Capacity | 50,000 | 250,000 | 50,000 | 50,000 | 50,000 | 450,000 |
| Institutional capacity | 725,000 | 1,115,000 | 1,615,000 | 1,615,000 | 1,465,000 | 6,535,000 |
| TOTAL | 11,819,800 | 12,145,000 | 11,079,400 | 13,895,000 | 11,765,000 | 60,704,200 |

Plan Period Total = 60,704,200

### 4.4 Source of funds for the plan period

| Source of funds | Total allocation |  |  |  |  |  |  |  |  | Remarks |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Y1 Kshs (m) | Y2 | Y3 |  | Y4 | Y5 |  | Total |  |  |  |
| Internally Generated Funds | 5.92 | 5.85 | 6.58 |  | 6.4 | 7.77 |  | 32..52 |  | 5919800 5845000 6579400 6395000 7765000 32504200 |  |
| TWWDA and National Gov. | 5.9 | 6.3 | 2.5 |  | 2.5 | 2.5 |  | 19.7 |  | Raise necessary proposal 19,700,000 |  |
| WSTF | - | - | 2 |  | 1.5 | 1.5 |  | 5 |  | 3 sanitation blocks in the 4th year are required for the institutions 5000000 |  |
| TNCG | - | - | - |  | 3.5 | - |  | 3.5 |  | Raise necessary proposals |  |
| TOTAL | 11.82 | 12.15 |  | 11.08 | 13.90 |  | 11.77 |  | 60.72 |  | 60704200 |
| Total Plan Period | Plan period Total |  |  |  |  |  |  |  |  |  |  |

#### CHAPTER FIVE

#### MONITORING AND EVALUATION (M&E) PLAN

Successful implementation of this strategy will largely depend on effective monitoring of the planned activities and outputs. The M&E will focus on measuring the progress towards implementation of the strategic plan activities and indicator targets while also noting the challenges. Documentation of drivers of change and lessons learned will be documented and results used to suggest ways of overcoming challenges and improving performance.

The WSP will put in place an M&E system to track progress and performance of the organization at three levels as follows:

Corporate Strategic Level

The Board will monitor implementation of operational plans and the strategic plan on a quarterly and annual basis.

Sectional Level

Sectional heads will be responsible for implementation of departmental activities and report to the General Manager.

Individual Staff Performance

This will be based on performance targets and contracts that have now become part of the management of state corporations.  The sectional head and the individual staff concerned will agree on performance targets for a year, which will become part of institutional performance appraisal system. An important role of the performance appraisal is to determine staff training and development needs and ways of responding to such.

For effective M&E, WSP will put in place mechanisms/systems to facilitate this process including a M&E committee to be established comprising of the General Manager and heads of sections to oversee the implementation of the strategic plan. The M&E committee will hold monthly meetings to review the status of the strategic plan implementation as it relates to their respective areas. The committee will report progress on the strategic plan implementation to the Board on quarterly basis.

The WSP will prepare an Annual Work Plan and budget for each strategic Issue and develop internal progress reports to document and share progress towards objectives. Data and information collated from the M&E process will be used to make decisions on any changes in approach and methodology in implementation of the following year’s action plan.

The strategic plan will be reviewed periodically so as to ensure that necessary changes in the objectives, strategies, activities among others are informed by new information regarding the WSP or the environment.

THANK YOU